Recommended MVP Epic Set

For this build, I’d make these the primary epics:

- Customer, Account, Premise & Service Management

- Meter Reads & Usage Management

- Billing & Rate Engine

- Payments & Cashiering

- Delinquency & County Tax Export

- Customer Portal

- Work Orders & Field Operations

- Backflow Compliance

- Munis & External Integrations

- Reporting & SSRS

- Security, Audit & Administration

- Technical Foundation & Platform Setup

Below is the project plan in the format you asked for: features → capabilities → user stories → acceptance criteria.

Epic 1: Customer, Account, Premise & Service Management

Feature 1.1: Customer master

The system needs a unified account view and complete customer history for CSRs.

MWSB

Capabilities

- Create and maintain customer records

- Support residential and commercial customers

- Store mailing address, service address, phone, email

- Track active/inactive customer status

- Search by name, address, account number, phone

User stories

- As a CSR, I can create a new customer so service can be started.

- As a CSR, I can search for a customer by name, phone number, or address.

- As a CSR, I can view customer profile, billing history, payment history, and service activity in one place.

Acceptance criteria

- A user can create a customer with required fields: name, service address, billing address, at least one contact method.

- Duplicate warnings appear when similar customer names or service addresses already exist.

- Customer search returns matching accounts within 2 seconds for the 500-account target.

- Customer detail page shows profile, balances, bills, payments, meter info, and work orders.

Feature 1.2: Account and service setup

Capabilities

- Create utility accounts tied to premises

- Support water and sewer services only

- Support account statuses: active, inactive, finaled, closed, delinquent

- Support service statuses: active, inactive, disconnected

User stories

- As a CSR, I can open a new utility account for a customer at a premise.

- As a CSR, I can activate water and sewer services separately.

- As a CSR, I can final an account when a customer moves out.

Acceptance criteria

- A premise can exist before a customer is assigned.

- An account can have one or more active services.

- Finaling an account prevents future bills after the final date.

- Service start and stop dates are stored with audit history.

Feature 1.3: Move-in / move-out / transfer

Capabilities

- Move-in workflow

- Move-out/final bill workflow

- Customer transfer at same premise

- Service transfer with effective date

User stories

- As a CSR, I can process a move-in with a start date and opening read.

- As a CSR, I can process a move-out and generate a final bill.

- As a CSR, I can transfer service from one customer to another at the same premise.

Acceptance criteria

- Move-in requires effective date and service selection.

- Move-out requires final service date and final read or read estimate flag.

- Transfer closes old customer responsibility and starts new customer responsibility with no overlap.

- All move events are audit logged.

Epic 2: Meter Reads & Usage Management

The BRD requires support for manual entry, handheld uploads, and AMI/AMR-style ingestion, but since no day-1 vendor is required, MVP should center on manual and file-assisted reads.

MWSB

MWSB

Feature 2.1: Meter inventory

Capabilities

- Maintain meter master records

- Track serial number, size, install date, remove date, status

- Associate meter to premise/service

- Track meter replacement history

User stories

- As billing staff, I can assign a meter to a service location.

- As field staff, I can replace a meter and preserve the history of the old meter.

- As a CSR, I can view the current and historical meters for an account.

Acceptance criteria

- Meter serial number is unique.

- A meter replacement creates a history record.

- The current active meter is clearly identified.

- Meter history remains visible after replacement.

Feature 2.2: Manual read entry

Capabilities

- Enter current reads manually

- Import reads from spreadsheet/csv

- Validate read dates and read sequence

- Flag abnormal reads

User stories

- As meter-reading staff, I can enter meter reads manually for a billing cycle.

- As staff, I can upload reads from a file instead of entering them one by one.

- As billing staff, I can review flagged reads before billing.

Acceptance criteria

- Read entry requires account/meter, read date, and read value.

- The system prevents a new read lower than prior read unless marked as rollover/correction.

- Uploaded files produce accepted and rejected record summaries.

- Flagged reads are placed in an exception queue.

Feature 2.3: High/low usage exception management

The BRD explicitly calls for Hi-Lo flags and pause-before-bill logic.

MWSB

Capabilities

- Compare current usage to prior average

- Configurable exception threshold

- Billing hold for unresolved exceptions

- Exception notes and override

User stories

- As billing staff, I can review a high-usage exception before the bill is produced.

- As a supervisor, I can override an exception and allow billing to continue.

- As a CSR, I can document why an outlier read was accepted.

Acceptance criteria

- A configurable percentage threshold exists at system settings level.

- An exception can place an account on billing hold.

- Only authorized users can override a held exception.

- Override requires a reason note.

Feature 2.4: Customer-entered reads through portal

This is a user-defined scope choice for the project.

Capabilities

- Customer submits read in portal during allowed window

- Staff review/approve customer reads

- Prevent duplicate submission in same billing period

User stories

- As a customer, I can submit my meter read online during the reading window.

- As staff, I can approve or reject customer-submitted reads.

- As staff, I can see whether a billed read came from staff or customer submission.

Acceptance criteria

- Portal read entry is only available during configured dates.

- Customer-submitted reads remain pending until approved.

- Rejected reads require a rejection reason.

- Approved portal reads are treated the same as staff-entered reads for billing.

Epic 3: Billing & Rate Engine

The BRD’s billing core includes rate tables, winter averaging, GL allocation, payment integration, proration, and penalties.

MWSB

MWSB

Feature 3.1: Rate table management

Capabilities

- Water rates: flat, tiered, minimum charge

- Sewer rates: flat and winter average driven

- Effective-dated rate tables

- Separate rate schedules by service type and customer class

User stories

- As an administrator, I can configure a new water rate table effective on a future date.

- As billing staff, I can assign a rate schedule to an account.

- As finance staff, I can preview the impact of a rate change before the first live bill run.

Acceptance criteria

- Rates support effective start date and optional end date.

- Water rates support minimum charge and consumption tiers.

- Sewer rates can use winter average or fixed charge logic.

- Rate changes do not alter historical bills.

Feature 3.2: Bill calculation

Capabilities

- Calculate charges from usage

- Water and sewer bill lines

- Bill cycle processing

- Bill preview before posting

User stories

- As billing staff, I can generate draft bills for a billing cycle.

- As billing staff, I can review draft bills before posting them.

- As a supervisor, I can post a bill run and lock the resulting bills.

Acceptance criteria

- Draft bills can be generated without posting.

- Posted bills receive bill number, bill date, due date, and line-item charges.

- Posted bills are read-only except through adjustment/rebill workflows.

- Bill totals equal line-item subtotals plus penalties and adjustments.

Feature 3.3: Proration

The BRD calls for mid-cycle changes and move-in/move-out proration.

MWSB

Capabilities

- Prorate fixed charges by service days

- Support initial and final bills

- Prorate when service starts/stops mid-cycle

User stories

- As a CSR, I can generate a prorated first bill for a new customer.

- As a CSR, I can generate a prorated final bill for a move-out.

- As billing staff, I can trust fixed charges to reflect actual days in service.

Acceptance criteria

- Proration uses configurable daily calculation rules.

- First and final bills show prorated line items clearly.

- Service dates drive proration automatically.

- Proration calculation is visible in bill detail.

Feature 3.4: Sewer winter averaging

The BRD explicitly requires winter averaging.

MWSB

Capabilities

- Capture winter averaging period

- Compute sewer average from defined months

- Apply average to future sewer billing

- Manual override with audit

User stories

- As billing staff, I can calculate winter average automatically for sewer customers.

- As a supervisor, I can override a winter average for a documented reason.

- As a CSR, I can explain how a sewer charge was derived.

Acceptance criteria

- Winter average period is configurable.

- The system stores the calculated average by account/service/year.

- Overrides retain original value, override value, user, timestamp, and reason.

- Bills display sewer calculation basis.

Feature 3.5: Penalties and interest

The BRD requires automatic late fees, penalties, and interest.

MWSB

Capabilities

- Apply late fee rules

- Apply interest rules

- Configure due date offsets and grace periods

- Exempt account from penalty when authorized

User stories

- As billing staff, I can assess late fees automatically on overdue balances.

- As a supervisor, I can waive a late fee when policy allows.

- As finance staff, I can track penalty revenue separately from utility revenue.

Acceptance criteria

- Late fee rules are configurable.

- Penalty application creates separate bill or charge lines.

- Waivers require permission and reason.

- Penalty transactions are audit logged and reportable.

Epic 4: Payments & Cashiering

The BRD requires online pay, autopay, ACH, and gateway integration.

MWSB

MWSB

Feature 4.1: Cashiering

Capabilities

- Accept cash, check, ACH, card

- Post payments to open balances

- Receipt generation

- Void/reverse payment with permission

User stories

- As a cashier, I can take an in-person payment and print a receipt.

- As a cashier, I can apply a payment to the customer’s oldest balance.

- As a supervisor, I can void a payment when entered incorrectly.

Acceptance criteria

- Payment requires date, amount, method, and account.

- Receipt number is generated for every posted payment.

- Voids and reversals require elevated permission.

- Payment activity updates account balance immediately.

Feature 4.2: Credit card and ACH gateway integration

User-defined processor: Innovative Operations Technology.

Capabilities

- Hosted/tokenized payment integration

- One-time online payments

- Stored autopay tokens

- Payment response handling and posting

User stories

- As a customer, I can pay online with card or ACH.

- As a customer, I can enroll in autopay.

- As finance staff, I can reconcile gateway settlement totals with posted payments.

Acceptance criteria

- No raw card data is stored in the application database.

- Successful gateway transactions post to the account automatically.

- Failed gateway responses are stored with message and status.

- Autopay can be enabled and disabled by authorized customer action.

Feature 4.3: Autopay

Capabilities

- Card autopay

- ACH autopay

- Scheduled automatic payment on due date or configured day

- Notifications for success/failure

User stories

- As a customer, I can enroll in autopay from the portal.

- As a customer, I can cancel autopay without calling the office.

- As staff, I can see whether an account is on autopay.

Acceptance criteria

- Autopay enrollment requires gateway token and agreement acceptance.

- Customers can view autopay status in portal.

- Failed autopay attempts create account notes and notifications.

- Staff cannot view full card details.

Epic 5: Delinquency & County Tax Export

This is one of your most important custom scope decisions. Instead of shutoff-first collections, the process routes delinquent balances to the County tax process.

Feature 5.1: Delinquency determination

Capabilities

- Mark overdue balances

- Delinquency aging buckets

- Delinquency notices

- Delinquency cutoff date configuration

User stories

- As billing staff, I can identify all accounts that are delinquent as of a specific date.

- As a CSR, I can see whether an account is currently delinquent.

- As finance staff, I can review delinquent balances before county submission.

Acceptance criteria

- Delinquency status is based on due date and unpaid balance.

- Aging buckets are available for 30/60/90+ day reporting.

- Delinquent account list can be filtered by service area, route, and balance threshold.

- Delinquency notices can be generated before county export.

Feature 5.2: County tax submission export

Capabilities

- Create county export batch

- Freeze balances for submitted cycle

- Export account, owner, parcel/location, and delinquent amount

- Mark exported accounts

User stories

- As finance staff, I can generate a county delinquency export file.

- As finance staff, I can review the batch before finalizing it.

- As staff, I can see whether an account has already been sent to county taxes.

Acceptance criteria

- Export batch includes only eligible delinquent balances not previously exported.

- A preview screen shows included accounts and totals before file creation.

- Finalized exports cannot be edited except through a reversal workflow.

- Export history stores batch date, user, totals, and file reference.

Feature 5.3: County submission reconciliation

Capabilities

- Record county acceptance

- Record payments received after submission

- Adjust balances when county-collected amounts are reported back

User stories

- As finance staff, I can reconcile county-submitted amounts with payments later collected.

- As a CSR, I can explain whether a delinquent charge is still with the utility or has gone to tax.

- As staff, I can avoid double-collecting amounts already transferred to county process.

Acceptance criteria

- Accounts sent to county display a visible status flag.

- Payments received after export are applied according to configured rules.

- County-related adjustments are audit logged.

- Reconciliation reports compare exported, paid, adjusted, and remaining balances.

Epic 6: Customer Portal

The BRD requires 24/7 self-service, PDF bill access, usage history, and account updates.

MWSB

MWSB

Feature 6.1: Portal registration and account linking

Capabilities

- Customer self-registration

- Account verification

- Link portal user to one or more accounts

- Password reset and account recovery

User stories

- As a customer, I can register for portal access.

- As a customer, I can link my utility account to my portal profile.

- As a customer, I can reset my password.

Acceptance criteria

- Registration requires email and verification process.

- Account linking requires account number plus verification data.

- A user cannot link an account already linked to another user unless resolved by staff workflow.

- Password reset tokens expire after configured duration.

Feature 6.2: Bill and balance access

Capabilities

- View current balance

- View bill history

- Download PDF bill

- View payment history

User stories

- As a customer, I can see my current amount due.

- As a customer, I can download a PDF of my latest bill.

- As a customer, I can see prior payments.

Acceptance criteria

- Current balance updates in near real time after payment posting.

- PDF bills are available for posted bills.

- Bill history is sorted newest to oldest.

- Payment history includes date, amount, and method summary.

Feature 6.3: Usage graphs

The BRD requires 12–24 months of graphable usage history.

MWSB

Capabilities

- Monthly usage graph

- Compare current period to prior periods

- View read history

User stories

- As a customer, I can see my historical water usage in chart form.

- As a customer, I can compare current usage to prior months.

- As a CSR, I can reference the same usage graph the customer sees.

Acceptance criteria

- Portal displays at least 12 months of usage where data exists.

- Graph data matches billed/read usage data in the system.

- Months with missing data are clearly indicated.

- Usage chart is responsive on desktop and mobile.

Feature 6.4: Account maintenance

Capabilities

- Update mailing address

- Update email and phone

- Paperless billing opt-in

- Autopay enrollment management

User stories

- As a customer, I can change my billing address.

- As a customer, I can opt into paperless billing.

- As a customer, I can update my email and phone number.

Acceptance criteria

- Profile changes are audit logged.

- Staff can see old and new contact values.

- Paperless opt-in changes delivery preference immediately for future bills.

- Some sensitive changes can be configured to require staff review.

Epic 7: Work Orders & Field Operations

The BRD requires digital service/work orders and real-time sync.

MWSB

MWSB

Feature 7.1: Service order management

Capabilities

- Create work orders for turn-on, turn-off, meter change, re-read, inspection, repair

- Assign status and priority

- Assign technician

- Store notes and completion details

User stories

- As office staff, I can create a service order from an account.

- As dispatch, I can assign a work order to a technician.

- As a technician, I can complete a work order with notes.

Acceptance criteria

- Work order contains type, account/premise, status, created date, assigned user.

- Statuses include at least open, assigned, in progress, completed, canceled.

- Completed work orders retain completion timestamp and user.

- Work orders are visible from both account and work order list screens.

Feature 7.2: Meter swap processing

Capabilities

- Complete meter change from work order

- Update active meter on account

- Preserve old meter history

- Trigger audit/event note

User stories

- As a technician, I can swap a meter and record the new serial number.

- As billing staff, I can see the new meter immediately after completion.

- As a supervisor, I can review meter swap history later.

Acceptance criteria

- Completing a meter-swap order updates the service’s active meter.

- Prior meter is marked inactive with end date.

- New meter assignment is effective immediately or by selected date.

- Swap event is audit logged.

Feature 7.3: Mobile-friendly field workflow

Capabilities

- Browser-based mobile page for technicians

- View assigned work

- Complete work in field

- Optional GPS capture

User stories

- As a technician, I can open assigned work orders on my phone.

- As a technician, I can complete work without returning to office.

- As dispatch, I can see updated status after field completion.

Acceptance criteria

- Mobile layout supports current major phone browsers.

- A technician can complete assigned work from mobile UI.

- Completion updates account/work order data immediately.

- GPS capture is optional but supported when device/browser allows.

Epic 8: Backflow Compliance

The BRD explicitly includes backflow tracking and automated failure-to-test notices.

MWSB

MWSB

Feature 8.1: Backflow device registry

Capabilities

- Track backflow devices by property

- Store test due date, last test date, status

- Attach inspection/test records

User stories

- As compliance staff, I can register a backflow device for a commercial property.

- As staff, I can update the annual test date.

- As staff, I can see which devices are overdue.

Acceptance criteria

- A device record contains premise, device identifier, due date, and status.

- Test record updates due/last test data.

- Overdue devices are queryable by date/status.

- Device history is retained.

Feature 8.2: Failure-to-test notice generation

Capabilities

- Identify overdue properties

- Generate notice batches

- Record notice date and method

- Track resolution

User stories

- As staff, I can generate overdue notices for all commercial properties with missing tests.

- As staff, I can mark a notice as sent.

- As compliance staff, I can track which properties remain unresolved.

Acceptance criteria

- Notice batch selects overdue devices by configurable date rules.

- Notice generation produces printable/exportable output.

- Sent notices store batch/date/account reference.

- Resolved devices drop from active overdue list.

Epic 9: Munis & External Integrations

The BRD calls for GL integration with Munis or SAP and REST API support. You’ve chosen Munis first.

MWSB

MWSB

Feature 9.1: GL export to Munis

Capabilities

- Export billing, cash, adjustments, penalties

- Map internal revenue codes to Munis GL accounts

- Batch export history

- Error/retry handling

User stories

- As finance staff, I can export billing totals to Munis.

- As finance staff, I can export payment activity to Munis.

- As an administrator, I can configure GL mappings without code changes.

Acceptance criteria

- Each bill/payment/adjustment category maps to a configured GL code.

- Export batches have statuses: pending, exported, failed, reconciled.

- Failed exports show error details.

- Export history is reportable and repeatable by batch.

Feature 9.2: API foundation

Capabilities

- Internal REST API for portal and integrations

- Secure authentication/authorization

- Versioned endpoints

- Integration logging

User stories

- As a developer, I can consume API endpoints for portal functions.

- As IT, I can integrate other municipal systems later without rewriting core logic.

- As support staff, I can troubleshoot integration calls.

Acceptance criteria

- APIs are authenticated.

- API errors return structured responses.

- Requests and failures are logged.

- Versioning exists for major API changes.

Epic 10: Reporting & SSRS

The BRD explicitly requires audit-ready reporting and GAAP-style reports such as AR Aging, Daily Cash Balancing, and Consumption Analysis.

MWSB

MWSB

Feature 10.1: Operational reports

Capabilities

- Billing register

- Consumption report

- Exception report

- Work order status report

User stories

- As billing staff, I can run a billing register for a cycle.

- As management, I can run a water consumption report by period.

- As operations staff, I can see unresolved read exceptions.

Acceptance criteria

- Reports are filterable by date range and service area where applicable.

- Reports can be viewed and exported.

- Report totals match source transactions.

- SSRS reports are secured by application role.

Feature 10.2: Financial reports

Capabilities

- AR aging

- Daily cash balancing

- Revenue by service

- Delinquency report

- County export summary

User stories

- As finance staff, I can run AR aging.

- As a cashier supervisor, I can run daily cash balancing.

- As leadership, I can review delinquency totals and county transfer amounts.

Acceptance criteria

- Financial reports reconcile to posted transactions.

- Aging buckets are configurable.

- Cash balancing report groups by payment method.

- County export summaries show batch totals and account counts.

Feature 10.3: Customer-facing bill document

Capabilities

- SSRS bill layout

- PDF generation

- Email attachment support

- Reprint/archive

User stories

- As billing staff, I can generate customer bill PDFs.

- As a customer, I can download the same bill PDF from the portal.

- As staff, I can reprint a historical bill.

Acceptance criteria

- Posted bills render to PDF.

- PDF format includes usage, charges, due date, and balance.

- Historical bill PDFs remain available after reprint.

- Bill PDF generation supports email delivery.

Epic 11: Security, Audit & Administration

The BRD requires RBAC, audit trails, and MFA for administrative users.

MWSB

Feature 11.1: Role-based access control

Capabilities

- Roles for admin, billing clerk, CSR, cashier, finance, field user, read-only

- Permission-based access to screens and actions

- Restrict waivers, reversals, exports, admin actions

User stories

- As an administrator, I can assign roles to users.

- As management, I can restrict who may waive fees.

- As a cashier, I can access only payment screens relevant to my role.

Acceptance criteria

- Unauthorized users cannot access restricted pages or actions.

- Permission checks occur on both UI and server side.

- Roles are configurable in admin UI.

- Changes to user permissions are audit logged.

Feature 11.2: Audit trail / non-destructive edits

The BRD explicitly requires before/after values for billing adjustments.

MWSB

Capabilities

- Record create/update/delete-like business actions as audit events

- Preserve old and new values

- Link audit event to user and timestamp

- Audit inquiry screens

User stories

- As an auditor, I can see who changed a bill-related value.

- As a supervisor, I can review adjustment history on an account.

- As support staff, I can troubleshoot user activity.

Acceptance criteria

- Audit records capture user, timestamp, entity, action, before, after.

- Business deletes are soft-delete or status-driven where appropriate.

- Audit entries cannot be edited by standard users.

- Audit history is searchable by account and date.

Feature 11.3: MFA for admins

Capabilities

- MFA for admin users

- Recovery/reset workflow

- Enrollment enforcement

User stories

- As an administrator, I must use MFA to sign in.

- As security staff, I can enforce MFA for high-privilege roles.

- As support staff, I can assist with recovery using controlled workflow.

Acceptance criteria

- MFA is required for configured roles.

- Non-enrolled admin users are prompted to enroll before access.

- Recovery actions are logged.

- MFA settings are manageable by security admins only.

Epic 12: Technical Foundation & Platform Setup

This is where your chosen stack matters most:

- ASP.NET Core 9

- Blazor Interactive Server

- Radzen.Blazor

- SQL Server + EF Core

- Identity

- QuestPDF

- MailKit

- SSRS for reporting

Feature 12.1: Solution architecture

Capabilities

- Layered architecture

- Domain model for customer/account/premise/service/meter/billing/payment/work order

- Infrastructure and service layers

- Shared DTO/viewmodel strategy

User stories

- As a developer, I can work in a clean project structure.

- As the team, we can add features without tightly coupling UI to data access.

- As maintainers, we can test business logic independently.

Acceptance criteria

- Solution is split into clear projects or modules.

- Business logic is not embedded directly in UI components.

- Database access is abstracted through services/repositories or equivalent pattern.

- Core domain entities are defined before feature build-out.

Feature 12.2: Authentication and identity

Capabilities

- ASP.NET Identity integration

- Role management

- Password policies

- Account lockout/session management

User stories

- As a user, I can securely log in.

- As an admin, I can manage user accounts.

- As security staff, I can disable a user immediately.

Acceptance criteria

- Identity is integrated with application roles.

- Disabled users cannot authenticate.

- Password and lockout policies are configurable.

- Login/logout events are logged.

Feature 12.3: Notifications foundation

Capabilities

- Email via MailKit

- Queueable notification service

- Template-based messages

- SMS abstraction for future third-party integration

User stories

- As billing staff, I can email bill notices.

- As the team, we can add SMS later without redesigning notification logic.

- As support, I can review failed outbound notifications.

Acceptance criteria

- Email can be sent from system templates.

- Notification attempts are logged.

- SMS is abstracted behind an interface even if not implemented in MVP.

- Failed sends can be retried or reviewed.

Suggested delivery order

Phase 0: Foundation

Epic 12, Epic 11 core auth/admin, database schema, environment setup, CI/CD, coding standards

Phase 1: Core utility operations

Epic 1, Epic 2 basic manual reads, Epic 3 billing, Epic 4 cashiering

Phase 2: Collections and finance

Epic 5 delinquency/county export, Epic 9 Munis export, Epic 10 key SSRS reports

Phase 3: Customer and field experience

Epic 6 portal, Epic 7 work orders, Epic 8 backflow

Phase 4: Enhancements

Customer-entered reads, autopay refinements, email automation, optional SMS

Recommended MVP boundary

For first production release, I would keep MVP to:

- Customer/account/premise/service setup

- Meter inventory and manual read entry

- Usage exception queue

- Water/sewer rate engine

- Bill generation, proration, winter averaging

- Cashiering and online payments

- Delinquency tracking and county export

- Munis GL export

- SSRS core reports

- Customer portal for balances, bills, usage, and payments

- RBAC, MFA for admins, audit trail

I would place these in post-MVP / phase 2+:

- SMS notifications

- Advanced GPS field workflows

- Deep third-party meter integrations

- Sophisticated outage notifications

- Expanded analytics beyond standard SSRS operational reports

Important design decisions to lock next

Before coding starts, the next documents to produce should be:

- Domain model
Customer, Account, Premise, Service, Meter, MeterRead, Bill, BillLine, Payment, Adjustment, WorkOrder, BackflowDevice, CountyExportBatch, GLExportBatch

- Rate engine rules spec
Water usage tiers, sewer winter average rules, late fees, proration rules

- Bill cycle spec
Read dates, bill dates, due dates, delinquency dates, county submission timing

- Integration spec
Munis export format, Innovative Operations Technology payment flow, email templates, SSRS data sources

- Role matrix
Admin, CSR, Billing Clerk, Cashier, Finance, Field Tech, Read-Only